FinTrust ML Solution Architecture

& Technical Planning

Machine Learning Engineering Track

Technical plan for a transaction risk-review prediction model built on the FinTrust Customer and Transaction datasets

Prepared for: AnalystLab Africa — FinTrust Project

Track: Machine Learning Engineering

Date: September 2026

Data note: all customer and transaction data are synthetic/fictional, created for training purposes (currency: NGN).

# Document Overview

This document sets out the technical plan for moving the FinTrust risk-review machine learning component from data and model development into a reproducible engineering workflow. It covers the ML requirement, a staged workflow, technical requirements, repository structure, risk register, testing strategy and implementation plan requested for the Machine Learning Engineering track deliverables.

## Dataset Snapshot

The plan is grounded in the three FinTrust reference files supplied for this project:

- FinTrust_Customer_Data.xlsx — 1,500 customer records, 12 fields (Customer_ID, demographics, segment, account and engagement attributes). No missing values.

- FinTrust_Transaction_Data.xlsx — 12,000 transactions, 11 fields, dated 1 Jan – 31 Mar 2026, in NGN. Device_Type and Location each have 96 missing values (~0.8%), intentionally included for data-quality practice.

- FinTrust_Data_Dictionary.xlsx — field definitions for both tables plus project notes: Customer_ID is the join key, Risk_Review_Flag is a synthetic educational target (not a real fraud determination), and currency is NGN.

The target field, Risk_Review_Flag, is set to “Yes” for approximately 19.6% of transactions and “No” for the remainder — a moderate class imbalance that is carried through the requirements, workflow and risk sections below.

# Part A — Understanding the ML Requirement

## A.1 What the ML component is expected to accomplish

The ML component is a binary classification model that predicts, for each transaction, the likelihood that it should be flagged for manual risk review (Risk_Review_Flag = Yes/No). Its purpose is decision support rather than automated adjudication: it prioritises FinTrust's risk/fraud-operations queue so that analysts spend their attention on the transactions most likely to need a closer look, instead of reviewing transactions at random or reviewing none at all. Because Risk_Review_Flag is explicitly a synthetic, educational label rather than a real fraud determination, the model is scoped as a triage aid operating with a human reviewer in the loop, not as a system that blocks or reverses transactions automatically.

## A.2 What inputs it may require

Two joined data sources, linked on Customer_ID, are needed to build a useful feature set:

### Transaction-level inputs (per event)

- Transaction_ID, Customer_ID, Transaction_DateTime

- Transaction_Type, Amount_NGN, Channel

- Device_Type, Location (both have intentional missingness that must be handled)

- International_Transaction, Transaction_Status

### Customer-level inputs (joined via Customer_ID)

- Age, Gender, City, Customer_Segment, Account_Type

- Tenure_Months, Digital_Engagement_Score, Monthly_Income_Band

- Preferred_Channel, Account_Status

### Derived / engineered inputs

- Time features: hour of day, day of week, weekend flag

- Behavioural features: per-customer transaction frequency/velocity, deviation of Amount_NGN from the customer's typical amount

- Consistency features: mismatch between transaction Location and customer's home City; channel/device combinations that are unusual for that customer

Customer_Name is excluded from modelling per the data dictionary (identification only, Modelling_Use = No).

## A.3 What output it should produce

- A calibrated risk probability (0–1) per transaction, expressing likelihood of needing review.

- A binary decision flag (Yes/No) derived by applying a business-agreed threshold to the probability.

- A prioritised review queue — transactions ranked by score so analysts work highest-risk items first.

- Reason indicators (explainability) — top contributing features per prediction, so analysts and compliance stakeholders can understand why a transaction was flagged.

- Metadata — model version, prediction timestamp and Transaction_ID, so every prediction is traceable back to a specific model run.

# Part B — ML Workflow

The end-to-end workflow follows the stage sequence: Data → Validation → Preprocessing → Feature Preparation → Model → Prediction → Output → Testing. Testing is drawn as a stage that follows Output in the sequence, but in practice it wraps around every stage (see Section titled Initial Testing Strategy) rather than being a one-off gate applied only at the end.

1. Data

Ingest the Customer and Transaction extracts (or their production equivalents) and establish Customer_ID as the join key linking a customer's profile to their transaction history. This stage is the single source of truth the rest of the pipeline depends on.

2. Validation

Check the incoming data against the data dictionary before it is used: correct schema and data types, expected value ranges (e.g. Age, Amount_NGN > 0), referential integrity (every transaction's Customer_ID exists in the customer table), duplicate detection, and quantification of missingness (e.g. the known ~0.8% gaps in Device_Type/Location). Validation exists to stop bad data from silently reaching the model.

3. Preprocessing

Clean and standardise the validated data: impute or flag missing Device_Type/Location values, standardise category labels and casing, parse Transaction_DateTime into a usable datetime type, join the two tables on Customer_ID, and resolve any duplicate or conflicting records. The output is one clean, joined, analysis-ready table.

4. Feature Preparation

Engineer the model-ready feature set from the cleaned table: encode categorical fields (Transaction_Type, Channel, Customer_Segment, etc.), derive time and behavioural features, scale numeric fields, and split the data into training/validation/test sets using a time-aware split (train on earlier dates, evaluate on later dates) to reflect how the model will actually be used in production.

5. Model

Train and select a classification model that outputs a probability of Risk_Review_Flag = Yes, addressing the ~80/20 class imbalance (e.g. class weighting or resampling), tuning hyperparameters, and comparing candidate algorithms (e.g. logistic regression as an interpretable baseline vs. a gradient-boosted tree model for production performance).

6. Prediction

Apply the trained, versioned model to new or held-out transactions to produce a probability score, and apply the agreed decision threshold to derive the Yes/No flag. This is the stage that runs in production, either in real time or in scheduled batches.

7. Output

Package predictions into a consumable form: a JSON API response for real-time integration, and/or a batch export or dashboard feed for the review team, including the probability, flag, reason indicators, Transaction_ID and model version.

8. Testing

Continuously verify correctness across every stage above: unit tests on transformation code, data tests on incoming batches, model performance tests against agreed thresholds, and integration tests on the full pipeline, before any change is deployed and on a recurring schedule afterwards.

# Deliverable 1 — ML Architecture Diagram

The diagram below shows the high-level architecture: the linear pipeline across the top, the Testing stage feeding back into Validation/Preprocessing whenever issues are found, and the supporting platform components (schema registry, model/version registry, monitoring and configuration management) that the pipeline depends on operationally.

# Part C — Technical Requirements

This section is also Deliverable 2, the Technical Requirements Document, consolidating input, output, preprocessing, dependency, testing, version-control and API/service requirements for the risk-review model.

## C.1 Input Requirements

| Category | Requirement |
| --- | --- |
| Source data | Customer_Data and Transaction_Data extracts (file or database table) conforming to the FinTrust data dictionary field names and types. Customer_ID present and non-null in both tables to support the join. |
| Required fields | All Modelling_Use = Yes fields from both dictionaries (see Part A.2); Customer_Name excluded (Modelling_Use = No). |
| Format & freshness | Transaction_DateTime in a consistent, parseable datetime format; new transactions available at the cadence needed for scoring (real-time stream or scheduled batch extract). |
| Volume assumption | Baseline design assumes ~1,500 customers and ~12,000 transactions per quarter; architecture should scale linearly with transaction volume. |

## C.2 Output Requirements

| Category | Requirement |
| --- | --- |
| Prediction payload | Transaction_ID, risk probability (0–1), binary Risk_Review_Flag prediction at the agreed threshold, model version, prediction timestamp. |
| Explainability | Top contributing feature(s) or a simple reason code per prediction, to support analyst and compliance review. |
| Delivery formats | Real-time: JSON API response. Batch: exportable file (CSV/Parquet) or dashboard feed for the risk-operations queue, ranked by probability. |
| Auditability | Every prediction traceable to a specific model version and input snapshot for later review or dispute. |

## C.3 Preprocessing Requirements

| Category | Requirement |
| --- | --- |
| Missing values | Explicit strategy for Device_Type and Location gaps (e.g. “Unknown” category rather than silent drop, so the ~0.8% missingness doesn't bias the sample). |
| Category standardisation | Consistent casing/labels for categorical fields (Transaction_Type, Channel, Customer_Segment, City, etc.). |
| Join integrity | Every transaction's Customer_ID must resolve to exactly one customer record; unresolved joins logged and excluded, not silently dropped. |
| Encoding & scaling | Categorical encoding (one-hot or target encoding) and numeric scaling fitted only on training data and re-applied consistently at inference. |
| Leakage control | Fields only known after the fact (e.g. Transaction_Status outcomes such as Reversed) must be reviewed for leakage risk before inclusion as features. |

## C.4 Dependencies

| Category | Requirement |
| --- | --- |
| Language & environment | Python 3.x, managed via a pinned virtual environment (requirements.txt / poetry / conda). |
| Core libraries | pandas, numpy, scikit-learn; openpyxl for reading the source .xlsx extracts. |
| Modelling | xgboost or lightgbm for the production classifier; imbalanced-learn (or class-weighting in scikit-learn) for the class-imbalance handling. |
| Serving & tooling | FastAPI (or Flask) for the prediction API; joblib for model persistence; Docker for containerisation; pytest for testing; matplotlib/seaborn for EDA and monitoring plots; optionally MLflow for experiment tracking. |

## C.5 Testing Requirements

| Category | Requirement |
| --- | --- |
| Unit tests | Feature-engineering and preprocessing functions tested in isolation with known inputs/outputs. |
| Data tests | Schema conformance, null-rate thresholds, referential integrity and range checks run on every new data batch. |
| Model tests | Held-out performance (e.g. precision/recall/AUC/F1) checked against minimum agreed thresholds before promotion; slice-based checks across segments (e.g. Customer_Segment, City). |
| Integration tests | End-to-end run from raw extract to final output, and API contract tests for the prediction endpoint. |

## C.6 Version-Control Requirements

| Category | Requirement |
| --- | --- |
| Code | Git repository with a branching strategy (feature branches + pull-request review) and CI checks on merge. |
| Data | Dataset snapshots or a data-versioning tool (e.g. DVC) so a given model run can be traced back to the exact data it was trained on. |
| Models | Each trained model saved with a version identifier, training-data reference, hyperparameters and evaluation metrics (a lightweight model registry or structured metadata file). |
| Releases | Semantic versioning for the pipeline/service (e.g. v1.0.0), with a changelog recording what changed between versions. |

## C.7 Potential API / Service Requirements

| Category | Requirement |
| --- | --- |
| Endpoint | POST /v1/predict accepting a transaction (+ resolved customer) payload and returning the prediction payload described in C.2. |
| Batch scoring | A batch-scoring job or endpoint for scoring accumulated transactions on a schedule, for teams that don't need real-time scoring. |
| Security | API-key or token authentication, input validation/schema enforcement on requests, and encrypted transport (HTTPS) given the sensitivity of financial data. |
| Performance | Target real-time latency (e.g. under ~500ms per request) suitable for near-real-time triage; logging of every request/response pair for audit. |
| Versioning | Endpoint path or header-based versioning so downstream systems are not broken by model or contract updates. |

# Deliverable 3 — Repository Structure

A proposed repository layout that keeps data, code, models, tests and documentation clearly separated, and that supports the version-control requirements in Section C.6:

fintrust-risk-review-ml/

├── README.md                     # project overview, setup, usage

├── requirements.txt              # pinned Python dependencies

├── .gitignore                    # excludes data/, models/, .env, etc.

├── config/

│   └── config.yaml               # thresholds, paths, feature list

├── data/

│   ├── raw/                      # original extracts (gitignored)

│   ├── interim/                  # validated, partially cleaned data

│   └── processed/                # model-ready feature tables

├── notebooks/

│   └── 01_eda.ipynb              # exploratory data analysis

├── src/

│   ├── data/

│   │   ├── load_data.py          # read Customer/Transaction extracts

│   │   └── validate_data.py      # schema, range, referential checks

│   ├── features/

│   │   └── build_features.py     # cleaning, joins, feature engineering

│   ├── models/

│   │   ├── train_model.py        # training + hyperparameter tuning

│   │   ├── predict_model.py      # inference logic

│   │   └── evaluate_model.py     # metrics, slice evaluation

│   ├── api/

│   │   ├── app.py                # FastAPI app, /v1/predict endpoint

│   │   └── schemas.py            # request/response data models

│   └── utils/

│       └── logging_utils.py      # shared logging/config helpers

├── models/                       # serialized model artifacts + metadata

│                                 #   (gitignored / DVC- or registry-tracked)

├── tests/

│   ├── test_data_validation.py

│   ├── test_features.py

│   ├── test_model.py

│   └── test_api.py

├── docs/

│   └── architecture_diagram.png

├── Dockerfile                    # container build for the API service

└── .github/workflows/ci.yml      # lint, test and build pipeline

Raw data and trained model binaries are excluded from Git via .gitignore and instead tracked through a data-versioning tool (e.g. DVC) or a model registry, so the repository stays lightweight while remaining fully reproducible from a given commit plus its referenced data/model version.

# Part E — Technical Risks

This section is also Deliverable 4, the Technical Risk List: at least five technical risks that could affect the FinTrust risk-review model, with likely impact and mitigation.

| Risk | Description / Cause | Likely Impact | Mitigation |
| --- | --- | --- | --- |
| Inconsistent / missing data | Device_Type and Location each have ~0.8% missing values today, and category labelling could drift as new channels/devices are introduced. | Biased or degraded predictions if gaps are dropped or filled inconsistently. | Explicit imputation strategy (e.g. an “Unknown” category), missingness monitored per batch, and validation rules that fail loudly rather than silently. |
| Class imbalance | Only ~19.6% of transactions are flagged Yes; a model can score well on raw accuracy while missing many true reviews. | High false-negative rate — genuinely risky transactions not surfaced to analysts. | Use class weighting or resampling, evaluate with precision/recall/F1/AUC rather than accuracy alone, and tune the decision threshold against business cost of false negatives vs. false positives. |
| Model input mismatch / schema drift | New Transaction_Type, Channel, City or Customer_Segment values appear in production that the model was never trained on. | Pipeline errors at inference, or silently wrong predictions on unseen categories. | Schema validation at the Validation stage, an explicit “other/unknown” bucket in encoding, and alerts when new category values are detected. |
| Dependency / environment problems | Library versions differ between the training environment and the serving environment (e.g. scikit-learn version mismatch). | Model fails to load, or produces different results in production than in testing. | Pin dependency versions in requirements.txt, containerise the service with Docker, and test the exact serving image before deployment. |
| Integration failure | Downstream systems expect a different response shape than the API delivers, or Customer_ID values fail to join cleanly between systems. | Broken analyst workflows, missed reviews, or predictions silently discarded. | Versioned, documented API contract with schema validation on both sides; integration tests covering the full raw-to-output path; logged join-failure counts. |
| Reproducibility problems | Random seeds not fixed, feature engineering undocumented, or training run without recorded data/hyperparameter versions. | Inability to reproduce or audit a past prediction, or debug a regression after retraining. | Fixed random seeds, experiment tracking (e.g. MLflow), and a model registry recording data version, hyperparameters and metrics for every trained model. |
| Data leakage | Features derived from information only available after the review decision (e.g. certain Transaction_Status outcomes) could leak the answer into training. | Offline metrics look excellent but production performance is much worse. | Explicit feature-by-feature review for leakage before training; time-aware train/test split; performance monitored post-deployment against offline expectations. |

# Deliverable 5 — Initial Testing Strategy

Testing is organised as a pyramid that mirrors the workflow: fast, narrow tests run first and most often; broader, slower tests run before releases. All four layers are automated and run in CI, not performed manually before each deployment.

## Layer 1 — Unit Tests

- Test individual feature-engineering functions (e.g. hour-of-day extraction, amount-deviation calculation) against known inputs/outputs.

- Test the missing-value handling logic for Device_Type/Location produces the expected fallback category.

- Fast (seconds), run on every commit.

## Layer 2 — Data Tests

- Schema check: required columns present with expected data types, matching the data dictionary.

- Range/format checks: Amount_NGN > 0, Age within a plausible range, Transaction_DateTime parseable.

- Referential integrity: every transaction's Customer_ID exists in the customer table.

- Missingness thresholds: alert if Device_Type/Location missing rate rises materially above the historical ~0.8% baseline.

- Run on every new data batch before it enters preprocessing.

## Layer 3 — Model Tests

- Held-out performance thresholds: minimum acceptable precision, recall, F1 and AUC before a model can be promoted.

- Slice evaluation: performance checked separately across Customer_Segment, City and Channel to catch uneven performance or fairness concerns.

- Baseline comparison: a new model must outperform the current production model (or a simple baseline) on a fixed evaluation set.

- Run whenever a model is retrained or before promotion to production.

## Layer 4 — Integration Tests

- Full pipeline test: raw Customer/Transaction extracts in, validated prediction output out, on a small fixed sample.

- API contract tests: /v1/predict returns the documented response shape and handles malformed requests gracefully.

- Latency test: prediction endpoint responds within the agreed target under representative load.

- Run before each release/deployment, and on a recurring schedule in the deployed environment to catch drift.

# Deliverable 6 — Implementation Plan

An indicative phased plan for taking the risk-review model from this technical plan to a deployed, monitored service. Timelines are illustrative and should be adjusted to team capacity.

| Phase | Focus | Key Activities | Timeline |
| --- | --- | --- | --- |
| Phase 1 | Discovery & Data Understanding | Confirm requirements with stakeholders; EDA on Customer and Transaction data; review data dictionary; quantify missingness and class balance. | Week 1 |
| Phase 2 | Validation & Preprocessing Pipeline | Build schema/range/referential validation checks; implement cleaning, missing-value handling and the Customer–Transaction join. | Week 2 |
| Phase 3 | Feature Engineering & Baseline Model | Engineer time/behavioural features; encode and scale; time-aware train/test split; train an interpretable baseline (e.g. logistic regression). | Weeks 3–4 |
| Phase 4 | Model Iteration & Selection | Trial advanced models (e.g. gradient boosting); address class imbalance; tune hyperparameters and decision threshold; select final model. | Weeks 5–6 |
| Phase 5 | Testing & Validation | Implement unit, data, model and integration tests; slice-based fairness checks; sign-off against agreed performance thresholds. | Week 7 |
| Phase 6 | API / Service Development | Build the FastAPI prediction service and batch-scoring job; containerise with Docker; add authentication and request logging. | Week 8 |
| Phase 7 | Deployment & Monitoring | Set up CI/CD; deploy to staging then production; configure monitoring/alerting for data drift, missingness and performance decay. | Week 9 |
| Phase 8 | Documentation & Handover | Finalise README, runbooks and model card; agree a retraining/monitoring schedule; hand over to operations/risk teams. | Week 10 |

# Recommended Tools

- Python — primary language for data processing, modelling and the service layer.

- Jupyter / VS Code — exploratory analysis (Jupyter) and pipeline/service development (VS Code).

- API concepts — REST conventions, request/response schemas and versioning for the prediction service.

- Testing concepts — unit, data, model and integration testing as described in the Initial Testing Strategy above.

End of document.